M - Must Have: Non-negotiable, essential requirements for the project to succeed; without these, the product or release fails.

S - Should Have: Important but not vital; these add significant value but the project can still function without them in the short term.

C - Could Have: Nice-to-have features that are desirable but less important and often the first to be cut if time or resources run short.

W - Won't Have (this time): Items explicitly excluded from the current delivery, deferred for future consideration, or wished for but not committed to.

| Title: Stock ordering | Priority: Must | Estimate:13 |
| --- | --- | --- |
| As an academic, I want to order medical equipment for us in practical lessons |  |  |
| Acceptance Criteria Given I have selected items from the catalogue When I order the items Then the website should: - Confirm the items ordered, date and time, and location - Confirm items are still available for that time slot - Lock the order for the correct time and place |  |  |
| Stage of implementation: |  |  |

| Title: Employee accounts | Priority: Won’t have | Estimate: 8 |
| --- | --- | --- |
| As a Tors employee, I want to have an employee account so that manage equipment bookings |  |  |
| Acceptance Criteria Given I have TORS employee details When I log into the website Then the website should Present a different user portal with unique options such as: - Easy to read equipment list - Options to allocate rooms, lessons, and dates and times to items on that list - Flags for double bookings - An equipment scheduler, that can override or manually book equipment - An easy to read calendar with information on lessons, rooms and the ability to print |  |  |
| Stage of implementation: |  |  |

| Title: Item editing | Priority: Must | Estimate: 3 |
| --- | --- | --- |
| As a Tors employee, I want edit items so that the website is always up to date |  |  |
| Acceptance Criteria Given I have TORS employee details When I log into the website Then the website should have unique options for equipment such as: - Options to update stock or change availability - Remove or add items - Change items details, description, photo, ect… |  |  |
| Stage of implementation: |  |  |

| Title: Reports | Priority: Must | Estimate: 8 |
| --- | --- | --- |
| As a TORS Admin I want to export reports so that I can track key information |  |  |
| Acceptance Criteria Given I have TORS admin details When I log into the website Then the website should have unique options for reports such as: - Number of requests for items - day/month/year breakdown - Cost per practical - Exportable to CSV or Doc filetype - Graphical representation where possible |  |  |
| Stage of implementation: |  |  |

| Title: Daily report | Priority: Must | Estimate: 3 |
| --- | --- | --- |
| As a TORS employee I want to generate a daily report so that I can have a quick reference for what equipment is needed on any given day. |  |  |
| Acceptance Criteria Given I have TORS employee details When I log into the website Then the website should have a unique option to generate a printable report containing: - Daily tasks that need to be complete - Information breakdown of equipment orders with location, time, quantities - Two tickboxes for when picking and delivery are complete |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: perceivability | Priority: Must | Estimate: 5 |
| --- | --- | --- |
| As an end user with a visual impairment I want the website to have dynamic perceiveability so that I can use it. |  |  |
| Acceptance Criteria Given I have a visual impairment When I use the website Then the website should have WGAC 2.2 AA features to make it possible for me to use such as: - Alternative text for non text content e.g. titles over images (for screen readers) - Logically structured content that can be read by a screen reader - Website is formatted appropriately and relationships between content is defined properly e.g. reports should be well structured and labelled - Something other than colour as a signifier of difference in order to aid colour blind people e.g. text labels as well as distinct colour labels for options - Text and background colours should be easy to distinguish - The ability to zoom in on text without losing website functionality - The ability to zoom to 400% without having to scroll both horizontally and vertically - No text in images(screen readers can’t read this) |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: perceivability | Priority: Must | Estimate: 1 |
| --- | --- | --- |
| As an end user with a hearing impairment I want the website to have dynamic perceiveability so that I can use it. |  |  |
| Acceptance Criteria Given I have a hearing impairment When I use the website Then the website should have WGAC 2.2 AA features to make it possible for me to use such as: - Closed captions in video content - Video transcripts - Visual indicators where there would otherwise be only audio queues |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: perceivability | Priority: Could | Estimate: 1 |
| --- | --- | --- |
| As an end user with a disability I want the website to work with external accessibility software |  |  |
| Acceptance Criteria Given I have a disability When I use the website Then the website will still be functional and my software won’t interfere with it |  |  |
| Failure criteria: - External software like screentints, screen readers, voice control, keyboard only users and screen magnifiers will all work in conjunction with the website and will not affect core functionality |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: operability | Priority: Must | Estimate: 1 |
| --- | --- | --- |
| As an end user with a disability I want to be able to access all content on the website so that I can use the website. |  |  |
| Acceptance Criteria Given I have a disability When I use the website The website should have the following accessibility features so I can still navigate it: - Keyboard only navigation - Pause and play moving content - No flashing or blinking content/ the ability to disable that content before it shows up - Titles and content for pages are descriptive and clear as well as links clearly describing where it takes me - Moving through content makes sense - ‘Active focus’ on currently selected element - Nothing on the website should be accessible by only mouse event - Buttons and other interactive elements should be either large or separate from each other to prevent misclicks |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: understandable | Priority: Must | Estimate: 1 |
| --- | --- | --- |
| As an end user with a disability I want to be able to access all content on the website so that I can use the website. |  |  |
| Acceptance Criteria Given I have a disability When I use the website The website should have the following accessibility features so I can still understand it: - Make it clear what language the website is written in - Website layout and features are consistent between pages - All forms have visible and meaningful labels with clear indicators of user error e.g. “this username or password is incorrect” or “invalid number/email” - Forms should be easy to resubmit e.g. keeping previously filled fields between failed attempts |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: understandable | Priority: Could | Estimate: 3 |
| --- | --- | --- |
| As an end user with a disability I want to be able to access all content on the website so that I can use the website. |  |  |
| Acceptance Criteria Given I have a disability When I attempt to login The website should have the following accessibility features so I can still understand it: - No need to remember information or solve hard problems |  |  |
| Failure criteria: Captcha or lack of saving password is implemented. |  |  |
| Stage of implementation: |  |  |

| Title: WCAG 2.2 AA: robust | Priority: Must | Estimate: 5 |
| --- | --- | --- |
| As an end user with assistive technology I want my assistive technology to work with the website so that I can still use the website. |  |  |
| Acceptance Criteria Given I have assistive software When I use the website Assistive software should: - Notify me when something changes on the website e.g. new message notifications - Let assistive technologies know what ui components are for e.g. the account icon should read out “account” when selected |  |  |
| Stage of implementation: |  |  |

| Title: Pictures on listings | Priority: Should | Estimate: 5 |
| --- | --- | --- |
| As an end user I want to see what I am ordering prior to ordering to know exactly what I am ordering |  |  |
| Acceptance Criteria Given I want to order stock When I use the website The website should show me a visual representation of what I am ordering |  |  |
| Stage of implementation: |  |  |

| Title: Hallam branding | Priority: should | Estimate: 3 |
| --- | --- | --- |
| As a TORS employee I want the website to match the universities identity to be more familiar |  |  |
| Acceptance Criteria Given I log into the website When I use the website The colour scheme and branding should reflect that of Hallam’s other web pages. |  |  |
| Stage of implementation: |  |  |